PRAXIS WEALTH

# Product Requirements
Document

Local-first ledger + secure cloud sync + multilingual online AI CA + voice

Version 1.0

20 July 2026

| Status | Canonical working PRD; Phase 0 baseline freeze pending source-level completion |
| --- | --- |
| Current stable checkpoint | Praxis Wealth v1.0.3 Offline |
| Next target | Complete Phase 0; then v1.1.0 Hybrid Financial Memory |
| APK SHA-256 | 862706da137d642e0b5b372a46b0cdbad2f87fe98359b0bec13b4ebad66adca9 |

# Document Authority and Change Control

This PRD defines what Praxis Wealth must do. The Online AI CA Roadmap v2 defines the mandatory implementation order. The Master Handover Prompt defines working rules and safety constraints.

The roadmap phase order and non-negotiable safety rules prevail.

The verified v1.0.3 rollback checkpoint must be preserved.

A later feature may move earlier only for a documented technical dependency.

No requirement in this PRD authorizes work outside the roadmap.

PRD changes require a version update, rationale and roadmap-impact note.

Current authority: Phase 1 is blocked until all Phase 0 preservation, source-audit, restore and real-phone gates pass.

# Contents

1. Executive Summary

2. Canonical Product Statement

3. Product Problem

4. Target Users

5. Product Goals and Non-Goals

6. Non-Negotiable Product Principles

7. Verified v1.0.3 APK Baseline Audit

8. Functional Requirements

9. Key User Journeys

10. Conceptual Data Model

11. Target Architecture

12. Non-Functional Requirements

13. Success Measures

14. Roadmap-to-PRD Traceability

15. Phase 0 Product Acceptance Contract

16. Major Risks and Mitigations

17. Open Decisions

18. Definition of Done

19. Immediate Next Action

# 1. Executive Summary

Praxis Wealth is a local-first personal finance application that will combine a dependable on-device financial ledger, secure cloud synchronization, deterministic financial calculations, and an online multilingual AI CA Assistant.

Core ledger functions must remain useful without internet. When connectivity is available, the app will securely synchronize data and provide grounded explanations in English, Hindi, Gujarati, Hinglish and Gujlish. AI must never invent financial numbers and must never directly change money records without explicit confirmation.

Baseline conclusion: The uploaded v1.0.3 APK passes binary identity and offline-marker audit. Complete source, Git, test and restore verification are still required before Phase 0 can be closed.

# 2. Canonical Product Statement

Praxis Wealth is a local-first personal finance app with secure cloud synchronization and an online multilingual AI CA Assistant. It remembers the user's financial history, calculates exact spending and savings guidance, supports English, Hindi and Gujarati text/voice interaction, and remains a usable ledger when internet or AI services are unavailable.

# 3. Product Problem

Users often track money across notes, spreadsheets, banking apps and memory. Transaction lists alone do not answer practical planning questions or remain trustworthy across poor connectivity and AI outages.

How much can I safely spend for the rest of this month?

Which category increased compared with last month?

Will upcoming bills create a cash shortage?

Am I on track for my savings goal?

Can I ask naturally in Hindi, Gujarati or mixed language?

Can the ledger keep working when internet or AI is unavailable?

# 4. Target Users

## 4.1 Primary user

An Indian individual or household manager who wants a simple mobile-first way to record money, understand spending and receive reliable guidance without accounting expertise.

## 4.2 Secondary users

Salaried users managing bills, EMI, savings and monthly cash flow.

Freelancers or business owners with irregular income.

Families tracking shared household spending.

Hindi, Gujarati, Hinglish or Gujlish users.

Users preparing summaries for a real Chartered Accountant.

## 4.3 User characteristics

May not be technically experienced.

Expects clear language and low-friction entry.

Needs trust, privacy and exact numbers.

May have intermittent connectivity.

May use older Android devices.

# 5. Product Goals and Non-Goals

## 5.1 Goals

1. Preserve trustworthy financial history across restarts and upgrades.

2. Provide exact deterministic spending and savings guidance.

3. Keep core ledger features functional offline.

4. Synchronize securely across devices.

5. Provide an online AI CA grounded only in verified tools.

6. Support English, Hindi, Gujarati, Hinglish and Gujlish.

7. Support safe voice interaction with confirmation.

8. Provide useful reports and human-CA share packages.

9. Provide export, restore and deletion controls.

10. Reach production without weakening the rollback baseline.

## 5.2 Non-goals

Act as a licensed human CA or file/certify returns.

Let AI invent balances, totals, tax values or comparisons.

Store provider credentials in the APK.

Require internet for normal ledger use.

Reconnect the temporary Emergent preview backend.

Add trading, lending or unrelated finance features outside an approved roadmap revision.

# 6. Non-Negotiable Product Principles

| Principle | Requirement |
| --- | --- |
| Deterministic numbers | All factual financial amounts come from verified queries or deterministic functions. |
| Local-first reliability | Ledger, balances, budgets, goals, bills and stored reports remain usable offline. |
| Explicit confirmation | AI and voice create drafts; money-changing actions require confirmation. |
| Secure backend boundary | Mobile calls the Praxis backend; provider secrets remain server-side. |
| Honest positioning | The product is an AI CA Assistant, not a licensed human CA. |
| User ownership | Users can export, restore, delete and understand local versus cloud storage. |

# 7. Verified v1.0.3 APK Baseline Audit

## 7.1 Artifact identity

| Field | Verified value |
| --- | --- |
| APK filename | Praxis-Wealth-v1.0.3-OFFLINE-FINAL.apk |
| SHA-256 | 862706da137d642e0b5b372a46b0cdbad2f87fe98359b0bec13b4ebad66adca9 |
| App name | Praxis Wealth |
| Package | com.emergent.aiwealthmanager.oaa4sb |
| Version | 1.0.3 (versionCode 3) |
| Main activity | com.emergent.aiwealthmanager.oaa4sb.MainActivity |
| Android SDK | min 24 / target 36 / compile 36 |
| Expo SDK | 54.0.0 |
| Runtime | React Native / Hermes / New Architecture |
| EAS owner | jokim22 |
| EAS project ID | 01b9c17d-d04c-4d0d-98cc-a1bde7450c82 |
| Signing | APK Signature Scheme v2 |
| Certificate SHA-256 | 6793c2ad48f8f27a755a07c041126982291af3706cb300b8a815d87404934527 |

## 7.2 Compiled-bundle findings

### Verified absent

preview.emergentagent.com

/api/profile

EXPO_PUBLIC_BACKEND_URL

obvious OpenAI or Anthropic provider names/keys

### Verified present

local://praxis-offline

praxis_local_store_v2

praxis_onboarded_v1

AsyncStorage runtime strings

Finance/profile/transaction/budget/goal/bill/chat field markers

The generic SQLite string appears in AsyncStorage native implementation context. It does not prove that the Phase 1 structured financial SQLite schema already exists.

## 7.3 Configuration and permission findings

| Configuration | Value |
| --- | --- |
| Orientation | Portrait |
| Deep-link scheme | praxiswealth |
| UI mode | Automatic light/dark |
| Navigation | Expo Router; typed routes enabled |
| Edge-to-edge | Enabled |
| OTA updates | Disabled in the installed binary |
| Android backup | Allowed |
| Native ABIs | arm64-v8a, armeabi-v7a, x86, x86_64 |

| Permission area | Audit note |
| --- | --- |
| INTERNET / ACCESS_NETWORK_STATE | Required later for cloud/AI; active endpoint review still needed |
| USE_BIOMETRIC / USE_FINGERPRINT | Declared; actual secure-flow behavior unproven |
| READ/WRITE_EXTERNAL_STORAGE | Legacy broad permissions; review/remove if unnecessary |
| SYSTEM_ALERT_WINDOW | Sensitive permission; likely unnecessary for production |
| VIBRATE | Low risk; use-case should remain explicit |
| Microphone | Not declared, consistent with voice not yet complete |

## 7.4 APK-level risks

| Risk | Impact | Owner |
| --- | --- | --- |
| Android backup allowed | Financial data backup behavior requires explicit policy and secure rules | Phase 9 |
| Legacy storage permissions | Permission footprint may exceed actual need | Phase 9 |
| System alert window | Sensitive permission should be removed unless justified | Phase 9 |
| Universal APK | 83 MB APK contains four ABIs; optimize for store release | Phase 10 |
| Internet permission in offline build | Acceptable for target architecture; active endpoints require source audit | Phase 0/3 |
| Biometric declarations | Implementation and secure storage are not proven | Phase 9 |
| No embedded source revision | APK cannot prove Git commit or test state | Phase 0 |

## 7.5 What the APK cannot prove

Git branch, commit and working-tree state.

Exact source structure and maintainability.

Complete screens and navigation.

Automated test coverage.

Every real-device UI flow.

Persistence after restart for existing data.

Exact source-to-APK correspondence.

Audit status: Binary baseline evidence: PASS. Complete Phase 0: BLOCKED until latest source ZIP, Git audit, automated validation, restore drill and real-phone acceptance are complete.

# 8. Functional Requirements

## 8.1 Onboarding and Profile

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-PRO-001 | Create and update a local profile. | Survives restart and upgrade. |
| FR-PRO-002 | Capture income pattern, balances and planning preferences. | Validated and editable. |
| FR-PRO-003 | Support calendar, salary-date and custom budget cycles. | Calculations use selected cycle. |
| FR-PRO-004 | Store interface and AI-reply languages independently. | Preferences persist. |

## 8.2 Accounts and Ledger

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-LED-001 | Add, edit and delete income/expense offline. | Totals reconcile after mutation. |
| FR-LED-002 | Support accounts and opening/current balances. | Balance equals ledger result. |
| FR-LED-003 | Store category, date, amount, description, notes and metadata. | Validation and rounding are consistent. |
| FR-LED-004 | Preserve historical months. | Month switching never changes prior data. |
| FR-LED-005 | Support recurring income and expenses. | Generation is idempotent. |
| FR-LED-006 | Maintain edit/delete audit metadata. | Sync and reports distinguish current state. |

## 8.3 Bills, EMI, Debt, Goals and Budgets

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-PLAN-001 | Track bills with due date, amount and recurrence. | Bill reserve is traceable. |
| FR-PLAN-002 | Track EMI and debt obligations. | Capacity deducts obligations. |
| FR-PLAN-003 | Track savings goals and progress. | Projection uses verified data. |
| FR-PLAN-004 | Define total and category budgets. | Totals reconcile. |
| FR-PLAN-005 | Protect emergency reserve and savings target. | Safe-spend calculation deducts them. |

## 8.4 Deterministic Financial Engine

Spendable monthly amount =

Income

- Fixed bills

- EMI/debt

- Savings target

- Emergency reserve

Remaining spending capacity =

Spendable monthly amount

- Current month variable expenses

Safe daily spending =

Remaining spending capacity

/ Remaining days in the active budget cycle

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-CALC-001 | Calculate monthly spendable amount. | Matches fixtures exactly. |
| FR-CALC-002 | Calculate remaining capacity and daily safe spend. | Handles zero/negative safely. |
| FR-CALC-003 | Reserve upcoming bills. | Every reserved bill is traceable. |
| FR-CALC-004 | Compare current month with previous and same-date. | Equivalent date windows. |
| FR-CALC-005 | Calculate three-month averages and category movement. | Missing months explicit. |
| FR-CALC-006 | Detect unusual transactions deterministically. | Rule and threshold documented. |
| FR-CALC-007 | Project balance and savings progress. | Assumptions labeled. |
| FR-CALC-008 | Prohibit authoritative AI arithmetic. | Numbers reference tool output. |

## 8.5 Local Persistence, Backup and Migration

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-DATA-001 | Use structured versioned on-device database. | Schema version recorded. |
| FR-DATA-002 | Migrate v1.0.3 local-store data safely. | No loss, duplicates or silent reset. |
| FR-DATA-003 | Recover from interrupted migration. | Resume or rollback safely. |
| FR-DATA-004 | Export and import local backup. | Clean-device restore matches. |
| FR-DATA-005 | Prevent duplicate migrations/recurrences. | Operations idempotent. |
| FR-DATA-006 | Preserve historical aggregates/snapshots. | Past reports remain stable. |

## 8.6 Secure Cloud and Sync

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-SYNC-001 | Secure authentication. | Sessions expire/refresh safely. |
| FR-SYNC-002 | Queue offline mutations. | No local action lost. |
| FR-SYNC-003 | Deterministic conflict resolution. | Consistent across devices. |
| FR-SYNC-004 | Deletion tombstones. | Deleted records do not return. |
| FR-SYNC-005 | Idempotent retries. | No duplicate records. |
| FR-SYNC-006 | Visible sync status. | Local-save and cloud state are clear. |
| FR-SYNC-007 | Second-device restore. | Account data reconstructs. |
| FR-SYNC-008 | Backend outage isolation. | Ledger keeps working. |

## 8.7 Online AI CA Assistant

get_month_summary

compare_months

get_category_spending

calculate_safe_spend

list_upcoming_bills

add_transaction_draft

confirm_transaction

update_budget

get_savings_projection

build_tax_summary

prepare_ca_report

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-AI-001 | Mobile calls only secure Praxis backend. | Secrets absent from APK/logs. |
| FR-AI-002 | AI uses approved financial tools only. | No unrestricted database access. |
| FR-AI-003 | Amounts trace to tool results. | Tool/data scope auditable. |
| FR-AI-004 | Write requests create drafts first. | No write before confirmation. |
| FR-AI-005 | Handle provider/internet outage. | Ledger remains usable. |
| FR-AI-006 | Communicate uncertainty and limits. | Human review recommended when needed. |
| FR-AI-007 | Rate and cost controls. | Limits and fallbacks tested. |
| FR-AI-008 | Resist prompt injection. | Authorization and secret tests pass. |

## 8.8 Language Support

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-LANG-001 | English, Hindi and Gujarati UI. | No required untranslated text. |
| FR-LANG-002 | Understand Hinglish and Gujlish. | Mixed-language tests pass. |
| FR-LANG-003 | Auto-detect with manual override. | Detection can be corrected. |
| FR-LANG-004 | Indian currency/date formatting. | Numbers identical across languages. |
| FR-LANG-005 | Persist language preferences. | Stable after restart/sync. |

## 8.9 Voice CA

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-VOICE-001 | Request microphone only when needed. | Denial keeps text chat working. |
| FR-VOICE-002 | Show transcript before action. | Edit/cancel available. |
| FR-VOICE-003 | Support target languages and mixed speech. | Acceptance phrases pass. |
| FR-VOICE-004 | Convert writes into drafts. | Confirmation mandatory. |
| FR-VOICE-005 | Optional spoken replies. | Playback can be disabled. |
| FR-VOICE-006 | Disclose audio handling. | Notice is accurate. |

## 8.10 Chat and Keyboard UX

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-CHAT-001 | Composer remains above keyboard. | Never hidden on target devices. |
| FR-CHAT-002 | Latest message auto-scrolls. | Works during streaming. |
| FR-CHAT-003 | Draft survives keyboard/navigation changes. | Text is not lost. |
| FR-CHAT-004 | Send/mic/language controls remain visible. | Works with large text. |
| FR-CHAT-005 | Retry failed messages safely. | No duplicate financial action. |
| FR-CHAT-006 | Show network/generation state. | Pending/failed/complete are clear. |
| FR-CHAT-007 | Long chats remain performant. | Performance test passes. |

## 8.11 Insights, Reports and Sharing

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-REP-001 | Weekly/monthly reports. | Totals reconcile. |
| FR-REP-002 | Savings, budget health and trends. | Logic documented. |
| FR-REP-003 | PDF and CSV export. | Correct dates/currency; phone opens files. |
| FR-REP-004 | Human-CA share package. | Sensitive sharing requires confirmation. |
| FR-REP-005 | Tax checklist and estimate labeling. | No filing/certification claim. |

## 8.12 Privacy and User Controls

| ID | Requirement | Acceptance summary |
| --- | --- | --- |
| FR-PRIV-001 | Disclose local/cloud storage. | Privacy center matches reality. |
| FR-PRIV-002 | Export user data. | Complete and readable. |
| FR-PRIV-003 | Delete cloud account/data. | Deletion verifiable. |
| FR-PRIV-004 | Minimize Android permissions. | Unneeded sensitive permissions removed. |
| FR-PRIV-005 | Redact logs. | No secret/sensitive leakage. |

# 9. Key User Journeys

## 9.1 First-time offline onboarding

1. Open without internet.

2. Create profile and budget-cycle preferences.

3. Store profile locally.

4. Enter an expense.

5. Update dashboard deterministically.

6. Force-close and reopen.

7. Verify all data remains.

## 9.2 Ask safe-spending question

1. Ask in natural/mixed language.

2. AI invokes verified tools.

3. Engine calculates obligations, reserves and expenses.

4. AI explains result in the user language.

5. Incomplete data and assumptions are stated.

## 9.3 Voice transaction

1. Speak transaction.

2. Show recognized transcript.

3. Create draft.

4. Ask for confirmation.

5. Save locally only after confirmation.

6. Queue for sync if offline.

## 9.4 Offline-to-online sync

1. Save offline changes.

2. Show sync pending.

3. Detect reconnection.

4. Retry idempotently.

5. Resolve conflicts deterministically.

6. Show last successful sync.

## 9.5 Human-CA report

1. Select date range/report.

2. Validate ledger totals.

3. Generate PDF/CSV package.

4. Review sensitive content.

5. Confirm export/sharing.

# 10. Conceptual Data Model

Core entities planned for Phase 1 and later:

| Entity | Entity | Entity |
| --- | --- | --- |
| schema_metadata | profile | accounts |
| categories | transactions | recurring_rules |
| bills | debts | emi_schedules |
| savings_goals | budgets | budget_cycles |
| monthly_snapshots | sync_queue | sync_state |
| deletion_tombstones | chat_threads | chat_messages |
| ai_action_drafts | audit_events |  |

Every financial record requires a stable unique ID, owner scope, created/updated timestamps, deletion state and synchronization-version metadata where applicable.

# 11. Target Architecture

Android / Expo Application

├── Versioned SQLite financial ledger

├── Repository and service layer

├── Deterministic calculation engine

├── Offline transaction queue

├── Secure local session storage

├── Multilingual chat and voice UI

└── Local reports and cached summaries

│

│ TLS + authenticated API

▼

Secure Praxis Backend

├── Authentication and authorization

├── User-isolated cloud financial database

├── Synchronization API

├── Controlled AI tool gateway

├── AI orchestration and language handling

├── Speech services

├── Audit logs and rate controls

└── Export, deletion, observability and recovery

Mobile never contains provider secrets.

Backend never becomes a hard dependency for local ledger operation.

AI never receives unrestricted database access.

Calculation results are produced by deterministic services.

Synchronization is idempotent and conflict behavior is documented.

# 12. Non-Functional Requirements

| Area | Requirement |
| --- | --- |
| Reliability | No data loss during restart, upgrade or interrupted migration. Local writes do not depend on network. Restore is tested. |
| Security | TLS, strict user isolation, secret-free APK/logs and minimized Android permissions. |
| Performance | Common ledger actions feel immediate; long histories use pagination/virtualization; sync does not block entry. |
| Accessibility | Large text, screen-reader labels, sufficient contrast, usable touch targets and text fallback. |
| Compatibility | Preserve Android 7+ unless justified; real-device coverage includes low/mid-range and current Android. |
| Observability | Capture migration/sync/backend/AI errors without logging secrets or unnecessary financial content. |

# 13. Success Measures

100% of authoritative financial amounts trace to deterministic output.

Zero confirmed data-loss defects in migration acceptance fixtures.

Zero AI/voice financial writes without explicit confirmation.

Offline ledger works with backend unavailable.

Sync retry tests create no duplicates.

Core flows pass in English, Hindi and Gujarati.

Keyboard composer remains visible on real Android devices.

Export/restore and account deletion pass end-to-end.

Secrets are absent from compiled bundles and logs.

# 14. Roadmap-to-PRD Traceability

| Roadmap phase | PRD capability | Release |
| --- | --- | --- |
| Phase 0 | Baseline preservation, audit, rollback and regression proof | v1.0.3 freeze |
| Phase 1 | Structured financial memory and migration | v1.1.0 |
| Phase 2 | Deterministic budget intelligence | v1.2.0 |
| Phase 3 | Secure cloud account and synchronization | v1.3.0 |
| Phase 4 | Controlled online AI CA Assistant | v1.4.0 |
| Phase 5 | English/Hindi/Gujarati and mixed language | v1.5.0 |
| Phase 6 | Voice CA with confirmation | v1.6.0 |
| Phase 7 | Chat and Android keyboard UX | v1.7.0 |
| Phase 8 | Insights, reports and human-CA sharing | v1.8.0 |
| Phase 9 | Security, privacy and reliability hardening | v1.9.0 |
| Phase 10 | Production release and rollback package | v2.0.0 |

# 15. Phase 0 Product Acceptance Contract

## 15.1 Artifact preservation

Stable APK and SHA-256 recorded.

Complete source archive and hash recorded.

Full-history Git recovery artifact created.

Dependency lock and Expo config snapshot stored.

## 15.2 Source provenance

Branch, HEAD, remote and working-tree state recorded.

Source-to-APK evidence documented.

Stable annotated tag created only after validation.

## 15.3 Regression gates

App opens; onboarding and ledger work.

Old 404 remains absent.

Local data survives restart.

Existing tests and check:build pass.

Expo config, Expo Doctor and Android export pass.

Compiled bundle contains no old backend URL.

## 15.4 Restore proof

Archive restores to clean folder.

Lockfile dependency install works.

Validation and Android export pass in restored copy.

Rollback instructions are executable.

## 15.5 Real-phone acceptance

Correct package/version installed.

No 404 regression.

Core screens work offline.

Persistence passes restart test.

| Gate | Status |
| --- | --- |
| Roadmap and handover read | PASS |
| APK identity audit | PASS |
| Old backend markers absent | PASS |
| Offline markers present | PASS |
| APK and signing fingerprints recorded | PASS |
| Latest source ZIP audit | BLOCKED - not uploaded |
| Git/tag verification | BLOCKED |
| Automated source tests | BLOCKED |
| Restore drill | BLOCKED |
| Real-phone Phase 0 acceptance | PENDING |

Release gate: Phase 1 must not begin until every Phase 0 blocker is resolved.

# 16. Major Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Local JSON data lost during SQLite migration | Versioned migration, pre-migration backup, idempotency and fixtures. |
| AI gives incorrect amounts | Controlled tools, deterministic calculations and traceability. |
| Sync duplicates/resurrects records | Idempotency, conflict rules and tombstones. |
| Backend outage breaks app | Local-first ledger and queued synchronization. |
| Sensitive data leaks | Secret scanning and log redaction. |
| Mixed-language misunderstanding | Language fixtures, confirmation, edit/cancel. |
| Voice creates wrong transaction | Transcript, draft and mandatory confirmation. |
| Keyboard blocks chat | Dedicated real-device acceptance. |
| Scope drift | Roadmap/PRD traceability and change-control gate. |
| Stable rollback overwritten | Immutable archive, tag, hashes and restore drill. |

# 17. Open Decisions (Do Not Block Phase 0)

Cloud provider, database and authentication technology.

AI model/provider and routing strategy.

Speech provider choices.

Simultaneous-edit conflict rules.

Encryption-at-rest and Android backup policy.

Tax-estimate scope and disclaimer wording.

Privacy-safe analytics and crash reporting.

Play Store ABI split/app-bundle strategy.

Each decision requires a short architecture decision record during its owning roadmap phase.

# 18. Definition of Done for Every Phase

Read source and roadmap

→ Audit current behavior

→ Create rollback backup

→ State exact phase scope

→ Implement the entire phase as one cohesive bunch

→ Run unit/integration/migration tests

→ Run prior-feature regression

→ Run Expo Doctor

→ Validate backend where applicable

→ Inspect compiled bundle where relevant

→ Build one APK after pre-build gates pass

→ Run real-phone acceptance

→ Produce one combined PASS/FAIL report

→ Commit and push immediately after full PASS

→ Update roadmap and PRD traceability status

A failed gate remains visible. Repair the earliest real failure and rerun the complete relevant validation before claiming PASS.

# 19. Immediate Next Action

Upload the latest complete Praxis Wealth v1.0.3 source ZIP from the PC when available. Then execute Phase 0 as a read-only provenance audit first:

1. Hash and extract source into a separate audit directory.

2. Record Git branch, HEAD, remote and working-tree status.

3. Inventory source, screens, routes, storage, API, tests and Expo configuration.

4. Compare source identifiers and compiled markers with this APK.

5. Create source/APK/Git recovery artifacts.

6. Run complete validation and restore drill.

7. Perform one real-phone acceptance cycle.

8. Commit evidence, create stable tag and push after full PASS.

# Appendix A - Evidence Sources

Praxis_Wealth_Online_AI_Roadmap_v2(1).md

Praxis_Wealth_Master_Handover_Prompt(1).md

Praxis-Wealth-v1.0.3-OFFLINE-FINAL.apk

Direct APK manifest, resource, signing and Hermes-bundle audit performed on 20 July 2026

# Appendix B - Baseline Fingerprints

APK SHA-256:

862706da137d642e0b5b372a46b0cdbad2f87fe98359b0bec13b4ebad66adca9

Signing certificate SHA-256:

6793c2ad48f8f27a755a07c041126982291af3706cb300b8a815d87404934527

Package:

com.emergent.aiwealthmanager.oaa4sb

Version:

1.0.3 (versionCode 3)

Planned stable tag:

praxis-v1.0.3-stable-offline